BUSINESS REQUIREMENT DOCUMENT

Automation of Site Challan Preparation
& Trip Management System

| Project Name | Automation of Site Challan Preparation & Trip Management System |
| --- | --- |
| Client / Stakeholder | Refex Group |
| Platform | ERPNext (Frappe Framework) |
| Document Version | 1.0 |
| Prepared By | Ms. Catharine Sofia |
| Date Prepared | 03.01.2026 |

Document Revision History

| Version | Date | Author | Changes Made |
| --- | --- | --- | --- |
| V1.0 | 03.01.2026 | Ms. Catharine Sofia | - |

Table of Contents

1.	Executive Summary	2

1.1.	Business Problem	3

1.2.	Proposed Solution	3

1.3.	Expected Benefits	3

1.4.	Investment Required	3

2.	Project Overview and Objectives	3

2.1.	Business Context	4

2.2.	Primary Objectives	4

2.3.	Success Criteria	4

3.	Scope Definition	5

3.1.	In Scope	6

3.2.	Out of Scope	6

4.	Current State Analysis (As-Is Process)	7

4.1.	Current Challan Preparation Process	7

4.1.1.	Pre-Printed Challan Books	7

4.1.2.	Vehicle Arrival and Loading Process	7

4.1.3.	Manual Challan Writing	7

4.1.4.	Copy Distribution	8

4.2.	Diesel Challan Process	8

4.3.	Daily Progress Reporting	8

4.3.1.	Current Reporting Workflow	8

4.3.2.	Time and Resource Investment	9

4.4.	Current Process Challenges and Pain Points	9

4.4.1.	Operational Inefficiencies	9

4.4.2.	Data Quality and Accuracy Issues	9

4.4.3.	Security and Fraud Risks	9

4.4.4.	Visibility and Reporting Limitations	10

4.4.5.	Compliance and Audit Challenges	10

5.	Proposed Solution (To-Be Process)	10

5.1.	Solution Architecture Overview	11

5.2.	Mobile Application-Based Challan Creation	11

5.2.1.	User Interface and Data Entry	11

5.2.2.	Validation and Submission	11

5.2.3.	Offline Capability	12

5.3.	System-Based Printing on Pre-Printed Stationery	12

5.3.1.	Printing Workflow	12

5.3.2.	Template Management	12

5.3.3.	Copy Distribution Process	12

5.3.4.	Headquarters Printing Support	13

6.	Reporting and Analytics	13

6.1.	Automated Daily Progress Report (DPR)	13

6.2.	Real-time Dashboards	13

7.	ERPNext Integration	13

7.1.	Master Data Synchronization	13

7.2.	Trip Lifecycle Management	13

7.3.	Billing Workflow Support	14

7.4.	Future GPS Integration Architecture	14

8.	Business Requirements	14

8.1.	Functional Requirements	15

8.2.	Non-Functional Requirements	15

8.2.1.	Performance Requirements	15

8.2.2.	Security Requirements	16

8.2.3.	Scalability Requirements	16

8.2.4.	Reliability and Availability	16

8.2.5.	Printer Support Requirements	16

9.	Infrastructure Requirements	17

9.1.	Printer Requirements	18

9.2.	Site Hardware Requirements	18

9.3.	Internet / WiFi Requirements	18

9.4.	Mobile Devices	19

9.5.	Head Office Support Infrastructure	19

10.	Productivity Gains & Return on Investment	19

10.1.	Quantitative Savings	20

10.2.	Qualitative Benefits	20

10.3.	Investment Summary	20

11.	Risks & Mitigation Plan	21

11.1.	Identified Risks	21

11.2.	Mitigation Strategies	21

12.	Project Dependencies	22

12.1.	Critical Dependencies	23

12.2.	Future Phase Dependencies (Out of Scope)	23

13.	Recommended Implementation Approach	23

13.1.	Phased Rollout Strategy	23

13.2.	Change Management Plan	24

13.2.1.	Communication Strategy	24

13.2.2.	Training Program	24

13.3.	Success Metrics and Monitoring	24

14.	Conclusion	24

Key Takeaways:	24

# Executive Summary

This Business Requirement Document (BRD) outlines the requirements for implementing an automated challan preparation and trip management system for Refex Group's NTPC Fly Ash and Pond Ash transportation operations. The proposed solution aims to replace the current manual, paper-based challan creation process with a digital, mobile application-based system integrated with the existing ERPNext platform.

## Business Problem

Currently, site supervisors manually prepare challans using pre-printed carbon copy books for over 45,000 monthly trips across 20+ active sites. This manual process is time-consuming, error-prone, creates opportunities for fraud, lacks real-time visibility, and requires significant manual effort from the Head Office team for Daily Progress Report (DPR) preparation. The absence of digital records and tracking mechanisms impacts operational efficiency, audit trails, and decision-making capabilities.

## Proposed Solution

Implementation of a comprehensive mobile and web-based challan management system that enables:

- Digital challan creation via mobile application at loading sites

- Automated printing on pre-printed 1+4 carbon copy stationery using dot matrix printers

- System-generated unique challan numbering to prevent fraud

- Real-time data synchronization with ERPNext for seamless workflow integration

- Automated DPR generation eliminating manual data entry

- Future-ready architecture for GPS tracking integration

## Expected Benefits

Quantifiable: Reduction of approximately 3,500 hours per month in manual challan creation time and 900 hours per month in DPR data entry, translating to significant cost savings and improved resource allocation.

Qualitative: Enhanced data accuracy, elimination of fraudulent challans, improved compliance and auditability, real-time operational visibility, and streamlined site-to-headquarters reconciliation processes.

## Investment Required

The implementation requires procurement of 20+ dot matrix printers (₹15,000 - ₹40,000 per unit), dedicated site systems/laptops, reliable internet connectivity at all sites, ERPNext development and customization, and comprehensive user training programs. Total estimated investment ranges from ₹8-12 lakhs for hardware and infrastructure, with software development costs to be determined based on detailed technical specifications.

# Project Overview and Objectives

## Business Context

Refex Group operates multiple NTPC Fly Ash and Pond Ash transportation projects across various locations. These operations involve the daily movement of thousands of trips, with each trip requiring proper documentation through challans for compliance, tracking, billing, and operational management.

The current manual challan preparation process, while functional, presents significant operational challenges and inefficiencies that impact the organization's ability to scale operations, maintain accuracy, ensure compliance, and optimize resource utilization. With over 45,000 challans prepared monthly across 20+ active sites, the cumulative effect of manual processes creates substantial operational overhead and business risk.

## Primary Objectives

The primary objectives of this automation initiative are:

- Process Digitization: Transform the manual, paper-based challan creation process into a digital, system-driven workflow that maintains physical documentation requirements while enabling digital record-keeping and analytics.

- Fraud Prevention: Implement system-controlled unique challan numbering and validation mechanisms to eliminate the possibility of fake, duplicate, or unauthorized challans.

- Data Accuracy: Reduce human error in data entry through structured input forms, validation rules, and automated data synchronization between mobile application and central system.

- Operational Efficiency: Significantly reduce time spent on challan preparation, eliminate manual DPR creation at headquarters, and streamline the overall trip lifecycle management.

- Real-time Visibility: Enable management and operations teams to access real-time data on challan generation, trip status, and operational metrics without dependency on manual reporting.

- ERP Integration: Seamlessly integrate challan data with ERPNext to eliminate duplicate data entry, ensure data consistency, and enable end-to-end trip and billing workflow automation.

- Future-ready Architecture: Design the system with extensibility for future integration with GPS tracking systems, advanced analytics, and additional automation capabilities.

## Success Criteria

The project will be considered successful when the following criteria are met:

- 100% of mobile-enabled project sites have transitioned to digital challan creation

- Zero instances of fake or duplicate system-generated challans

- Minimum 80% reduction in manual DPR data entry time at headquarters

- Challan data error rate reduced to less than 2% (from current estimated 10-15%)

- Real-time data synchronization achieved with less than 5-minute lag

- User adoption rate exceeding 90% within 2 months of rollout

- System availability maintained at 99.5% or higher

# Scope Definition

## In Scope

The following functionalities and deliverables are included within the project scope:

- Mobile Application Development: Native or hybrid mobile application for Android devices enabling site supervisors to create challans with offline capability and automatic synchronization.

- Challan Serial Number Automation: System-generated unique challan numbers with project-wise, site-wise, and sequential numbering logic to ensure traceability and prevent duplication.

- Data Capture Module: Comprehensive data entry interface for loading details, vehicle information, weight measurements, diesel information, and customer references.

- Photo Upload Functionality: Integration with device camera for capturing and uploading diesel slip photographs and vehicle images with automatic compression and cloud storage.

- Web Dashboard: Comprehensive web-based interface for viewing, searching, editing, and managing challan records with role-based access control.

- Printing System: Dot matrix printer integration with Web Application for printing on pre-printed 1+4 carbon copy challan stationery with precise alignment and formatting.

- Template Management: Dynamic challan format templates with project-wise configuration allowing different layouts, fields, and branding as per project requirements.

- Automated DPR Generation: System-generated Daily Progress Reports based on challan data, eliminating manual Excel-based compilation at headquarters.

- Unloading and Weighment Updates: Interface for recording unloading details, weighbridge measurements, and proof of delivery information in ERPNext.

- GPS Integration Readiness: API architecture and data structures designed to enable future integration with GPS vehicle tracking systems for real-time trip monitoring.

- Downtime Fallback Mechanism: Process and system support for handling internet outages or system downtime, including manual challan allowance and mandatory re-entry procedures.

## Out of Scope

The following items are explicitly excluded from this project scope and may be considered for future phases:

- GPS Hardware Procurement: Purchase, installation, and maintenance of GPS tracking devices for vehicles is not included in this phase.

- NTPC Approval Workflows: Integration with NTPC's internal approval systems or modification of their approval processes is outside project scope.

- Complete Billing Automation: While challan data will be integrated with ERPNext, comprehensive end-to-end billing automation beyond challan-related workflows is not included.

- Vendor Management System: Advanced vendor performance tracking, rating, and management features are not part of this scope.

- Advanced Analytics and BI: Business intelligence dashboards, predictive analytics, and advanced reporting beyond standard DPR are excluded from Phase 1.

# Current State Analysis (As-Is Process)

## Current Challan Preparation Process

### Pre-Printed Challan Books

Site supervisors utilize pre-printed challan books containing 1+4 carbon copy pages. These books are signed and authorized by NTPC officials before being issued to sites, serving as official documentation instruments. Each book typically contains 50-100 challan sets, requiring regular replenishment and careful inventory management.

### Vehicle Arrival and Loading Process

When a vehicle arrives at the loading site:

- Vehicle registration and initial verification

- Tare weight measurement (empty vehicle weight)

- Loading of fly ash or pond ash material

- Gross weight measurement (loaded vehicle weight)

- Net weight calculation and verification

### Manual Challan Writing

After loading completion, the supervisor manually writes all required details on the challan, applying sufficient pressure to transfer information to all 5 carbon copies. This process typically takes 5-7 minutes per challan and includes:

- Challan serial number (manually tracked)

- Date and time of loading

- Vehicle registration number

- Vendor and driver details

- Material type and quantity

- Weight measurements (tare, gross, net)

- Delivery location and customer details

- Diesel token and quantity information

- Signatures and authorizations

### Copy Distribution

The five copies are distributed as follows:

- Copy 1 - NTPC Gate: Submitted at NTPC exit gate for regulatory compliance and gate pass verification

- Copy 2 - Refex POD: Given to driver for submission as Proof of Delivery upon reaching destination

- Copy 3 - Vendor POD: Given to driver for vendor's record and billing purposes

- Copy 4 - Concessionaire: Provided to the concessionaire or third-party logistics coordinator

- Copy 5 - Internal Record: Remains in the challan book for site reference and audit purposes

## Diesel Challan Process

Diesel supply is managed through a separate challan system:

- Diesel challans are prepared separately and manually

- Driver carries diesel challan to authorized diesel vendor

- Vendor issues diesel against challan and stamps the document

- Driver submits stamped diesel slip back to site supervisor

- No digital tracking or photo documentation exists in current process

## Daily Progress Reporting

### Current Reporting Workflow

- Site supervisors photograph challan copies and diesel slips

- Images shared in site-specific WhatsApp groups

- Head Office DPR team manually downloads images

- Team members manually transcribe data from images into Excel spreadsheets

- Multiple cross-checks required due to handwriting legibility issues

- Consolidated reports generated from compiled Excel data

### Time and Resource Investment

Based on current operational metrics:

- Average 1-2 minutes per challan for HO data entry

- With 45,000+ monthly challans, this translates to approximately 900 hours/month

- Additional time spent on error correction and validation

- Dedicated team of 4-5 personnel working full-time on DPR compilation

## Current Process Challenges and Pain Points

### Operational Inefficiencies

- Time Consumption: 5-7 minutes per challan for handwritten preparation, multiplied by 1,500 daily challans across all sites, results in significant supervisor time allocation to non-value-adding administrative work.

- Multiple Format Complexity: Different projects require different challan formats, necessitating multiple challan book variants and increasing complexity in inventory management and supervisor training.

- Carbon Copy Quality Issues: Bottom copies often illegible due to insufficient pressure or worn carbon paper, leading to disputes and delays in processing.

### Data Quality and Accuracy Issues

- Human Error: Manual data entry leads to transcription errors, calculation mistakes, and inconsistent information across copies. Current error rate estimated at 10-15% requiring correction.

- Handwriting Legibility: Poor handwriting, smudging, or environmental factors (rain, dust) can render challans partially or completely unreadable, necessitating time-consuming clarification processes.

- Data Reconciliation Challenges: Discrepancies between different copies of the same challan create reconciliation nightmares and billing disputes with vendors and customers.

### Security and Fraud Risks

- Fake Challans: No system-level validation enables creation of unauthorized challans by unauthorized personnel or external parties, potentially leading to revenue leakage and compliance violations.

- Challan Book Theft or Loss: Physical challan books can be stolen, lost, or damaged, creating gaps in sequential numbering and enabling fraudulent activities.

- Unauthorized Modifications: Handwritten documents can be altered after creation, with limited audit trails to detect or prevent such modifications.

### Visibility and Reporting Limitations

- No Real-time Tracking: Management has no real-time visibility into trip creation, progress, or completion, limiting ability to respond to operational issues promptly.

- Delayed Reporting: DPR compilation occurs 24-48 hours after trips are created, preventing timely decision-making and performance monitoring.

- Limited Analytics: Historical data locked in physical challan books and Excel sheets provides minimal analytical value and requires extensive manual effort to extract insights.

### Compliance and Audit Challenges

- Audit Trail Gaps: No systematic recording of who created, modified, or accessed challan information, creating compliance and accountability issues.

- Document Retention Difficulties: Physical storage of thousands of challan books creates space constraints and makes historical document retrieval time-consuming and unreliable.

- Regulatory Compliance Risks: Manual processes increase risk of non-compliance with NTPC requirements, environmental regulations, and internal audit standards.

# Proposed Solution (To-Be Process)

## Solution Architecture Overview

The proposed solution consists of three integrated components:

- Mobile Application: Android-based application for field supervisors to create and manage challans

- Web Dashboard: Browser-based interface for viewing, managing, and printing challans

- ERPNext Integration Layer: Bidirectional data synchronization (only on Online) with ERPNext platform .

The mobile application supports offline data capture during network unavailability at site locations and automatically synchronizes the data with ERPNext once connectivity is restored.

## Mobile Application-Based Challan Creation

### User Interface and Data Entry

Loading supervisors will use the mobile application to capture the following information:

Login and Role based - Project Based  Access  - Note : single user may have an multiple project - So  at single interface can we switch over the project - Based on that template [chellan] Will be used

- Date and Time: Auto-populated with current date/time, editable if needed

- Project Selection: Dropdown list of active projects assigned to the user-

- Project Code - Auto Fetch from the Project selection [non EDitable ]

- Ash Type – Pond ash / Fly ash

- Item Category - Loading / Transportation

- Item/Material Code: Selection from project-specific item master (Fly Ash, Pond Ash, etc.)  - Note If flyash Loading is not applicable

- Loading: Select the loading item, choose the vendor, and the Vendor Work Order will be auto-populated.

- Transportation: Select the transportation item, choose the vendor, and the Vendor Work Order will be auto-populated.

- Vehicle Details (for Transportation):

  - Select Vehicle Category: Refex-owned / Outsourced

  - For new vehicles, capture the following details:

    - Vehicle Number

    - GPS credentials (Login ID and Password)

    - Wheel Type

    - Tare Weight

    - RC Book (optional)

- Customer Sales Order: Auto-populated based on project and item selection

- Vendor Information: Vendor name selection from master data with associated work order number dropdown

- Loading Vendor: Separate field to capture loading contractor if different from transport vendor

- Vehicle Details: Vehicle registration number with validation, wheel type (6-wheel, 10-wheel, etc.) –

- Delivery Location: Dropdown selection of approved delivery sites - It should auto generated from ERP - when selecting the item / wo

- Weight Measurements: Tare weight, Gross weight, Net weight (auto-calculated with validation)

- Customer Reference: NTPC or customer challan number (optional field)

- Diesel Information: Diesel token number and quantity in liters -  Add Diesel vendor name [Select from dropdown] , Qty [Manual Entry] , Diesel rate [ from the PO ]

- Photo Uploads: Diesel slip photograph (mandatory), Vehicle photograph (optional but recommended), Weighment

NOte :

Automatic update of Customer and Vendor Work Orders based on the selected Project and Item.

Customer Work Order should be auto-populated once the Project is selected.

Upon selecting the Vendor, the vendor-specific item should be auto-selected, and the corresponding Vendor Work Order should be auto-populated.

The mobile application will be used for data input, while the web application will be used for output purposes such as printing and challan generation.

### Validation and Submission

Upon submission:

- System performs real-time validation of all mandatory fields

- Cross-validation checks (e.g., Net Weight = Gross - Tare)

- Duplicate vehicle number check for same date/time window

- System generates unique sequential challan number automatically

- Data immediately synchronized to central database

- Confirmation message displayed with generated challan number

- Option to print immediately or defer to web dashboard

### Offline Capability

To handle internet connectivity issues at remote sites:

- Mobile app stores data locally when offline

- Auto-sync triggered when connectivity restored

- Visual indicator showing sync status (synced/pending)

## System-Based Printing on Pre-Printed Stationery

### Printing Workflow

- Supervisors access web dashboard for print function

- Select challan(s) to print from list view

- System automatically selects correct template based on project configuration

- Print preview displayed for verification

- Send to configured dot matrix printer

- Data printed on 1+4 carbon copy pre-printed challan form

- Print event logged in system with timestamp and user ID

### Template Management

- Project-Wise Templates: Each project configured with specific challan format matching pre-printed stationery

- Field Positioning: Precise alignment configuration to match printed form fields

- Template Library: Centralized repository of all challan templates for easy management

- Version Control: Template versioning to handle stationery changes over time

- Print Test Function: Test print capability for alignment verification before production use

### Copy Distribution Process

Physical distribution remains unchanged from current process:

- Supervisor prints challan set (1+4 copies)

- Distributes copies to NTPC gate, driver (Refex POD), driver (Vendor POD), concessionaire, and internal file

- All copies now clearly printed with consistent, legible information

- Digital record simultaneously available in system for reference

### Headquarters Printing Support

- HO maintains capability to print any challan from central database in the system

- Supports site operations during local printer downtime

- Enables reprint requests for lost or damaged copies

- Digital copies can be emailed/shared for emergency situations

## Reporting and Analytics (in Web Application)

### Automated Daily Progress Report (DPR)

- System automatically aggregates loading data from all sites

- DPR generated on-demand or scheduled (daily, weekly)

- Eliminates manual Excel compilation and WhatsApp-based data sharing

- Reduces HO team effort from 900 hours/month to minimal review time

- Export capabilities in Excel, PDF formats

### Real-time Dashboards

- Live view of trip creation across all sites

- Project-wise, site-wise, vendor-wise performance metrics

- Material quantity tracking and trend analysis

- Diesel consumption monitoring and reconciliation

- Exception reporting for anomalies and potential issues

# ERPNext Integration

## Master Data Synchronization

- Projects, customers, items, vendors, and work orders synced from ERPNext

- Real-time or scheduled synchronization based on data change frequency

- Ensures mobile app always has current reference data

## Trip Lifecycle Management

- Automatic Trip Creation: Challan data automatically creates trip record in ERPNext

- Manual Trip Creation Disabled: For mobile-enabled projects, manual trip creation module in ERPNext is disabled to prevent duplication

- Unloading Updates: Unloading and delivery confirmation captured in ERPNext and reflected in challan system

- Weighment Recording: Destination weighbridge data updated in ERP and synchronized

## Billing Workflow Support

- Completed trip data flows to ERPNext billing module

- HO team verifies Proof of Delivery (POD) entries

- Vendor billing process triggered based on completed trips

- Customer invoicing supported with accurate trip and delivery data

## Future GPS Integration Architecture (Out of Scope)

While GPS hardware procurement is out of current scope, the system is designed for future integration:

- API-Ready Design: RESTful APIs available for GPS system to consume challan data

- Trip Tracking: GPS system can link challan/trip ID with vehicle tracking

- Automated Updates: GPS system can push trip progress, geofence events, and completion status

- Enhanced Visibility: Combined challan and GPS data provides end-to-end trip lifecycle visibility

# Business Requirements

## Functional Requirements

The following functional capabilities must be delivered by the solution:

- Mobile Application for Challan Entry: Android application enabling loading supervisors to create challans with intuitive UI, offline capability, and real-time sync functionality.

- Mandatory Field Validation: System enforces completion of all mandatory fields before challan submission. Validation rules include format checks, range validations, and cross-field validations.

- Image Capture and Upload: Integration with device camera to capture diesel slip and vehicle photographs. Automatic image compression to optimize storage and bandwidth.

- Unique Challan Number Generation: System-generated sequential challan numbers with configurable numbering scheme. Prevention of duplicate or manual number assignment.

- Web Dashboard: Comprehensive browser-based interface for viewing challan lists, searching and filtering, editing, printing, and report generation.

- Dynamic Challan Templates: Project-wise template configuration system with versioning, alignment tools, and support for multiple stationery formats.

- Reprint Functionality: Ability to reprint any historical challan with complete audit trail of all print events.

- PDF Generation: Digital PDF generation of challans for electronic archival and email distribution capability. [ Can i send specific challan  as email ]

- ERPNext Integration: Bidirectional master data synchronization, automatic trip creation, and billing workflow integration.

- Role-Based Access Control: Minimum four user roles: Loading Supervisor, Site In-charge, Head Office Team, and System Administrator.

- Automated DPR Generation: Real-time aggregation of loading data from all sites with configurable report parameters and scheduled distribution in the Web Application.

- Search and Filter Capabilities: Multi-criteria search functionality with saved filters and export of filtered results in the Web Application.

## Non-Functional Requirements

### Performance Requirements

- Low Bandwidth Operation: Mobile application must function effectively on 2G/3G networks with offline mode.

- Real-time Synchronization: Maximum 5-minute delay between challan creation and availability in central system.

- Page Load Performance: Web dashboard pages load within 3 seconds on standard broadband connections.

- Report Generation: DPR generation for single site/single day completes within 10 seconds in Web Application.

- Concurrent Users: Support minimum 50 concurrent mobile users and 20 concurrent web users.

### Security Requirements

- Authentication: User authentication required for all system access with password.

- Authorization: Role-based access controls strictly enforced with data access limited to assigned projects/sites.

- Audit Logging: Comprehensive audit trail of all operations, retained for minimum 3 years in Web Application.

### Scalability Requirements

- Project Scalability: Support minimum 30 active projects simultaneously, scalable to 50+ projects.

- Transaction Volume: Handle 50,000+ challan creations per month with peak load of 3,000+ challans daily.

- Data Storage: Accommodate minimum 5 years of historical data, estimated 600,000+ challan records per year.

- User Growth: Support user base expansion from 50 to 200+ users without architectural changes.

### Reliability and Availability

- System Uptime: Target availability of 99.5% (approximately 3.6 hours downtime per month).

- Data Backup: Automated daily backups with point-in-time recovery capability.

- Disaster Recovery: Recovery Time Objective (RTO) of 4 hours and Recovery Point Objective (RPO) of 1 hour.

- Error Handling: Graceful degradation of functionality during partial system failures.

### Printer Support Requirements

- Dot Matrix Compatibility: Full support for tractor feed dot matrix printers.

- Carbon Copy Support: Sufficient print pressure for clear 1+4 carbon copy reproduction.

- Alignment System: Precision alignment tools for pre-printed challan forms.

- Print Drivers: Compatible with standard Windows and Linux printer drivers.

- Multi-printer Support: Ability to configure and manage multiple printers per site.

# Infrastructure Requirements

## Printer Requirements

Quantity Required: Minimum 20+ Dot Matrix Printers across running sites

Cost Range: ₹15,000 to ₹40,000 per unit

Preferred Models:

- Epson LQ Series (LQ-310, LQ-2090)

- TVS MSP Series

Mandatory Features:

- 10-12 inch tractor feed mechanism

- Carbon printing support with adjustable impact

- Pre-printed stationery alignment capability

- Minimum print speed of 300 characters per second

- USB and Network connectivity options

## Site Hardware Requirements

Requirement: One dedicated system/laptop per site with 24/7 availability

Minimum Specifications:

- Processor: Intel i3/i5 or equivalent

- RAM: 8GB minimum

- Storage: 256GB SSD or 500GB HDD

- Operating System: Windows 10/11 (for printer driver compatibility)

- Display: Minimum 15-inch screen

- Power Backup: UPS or Inverter with minimum 2-hour backup

## Internet / WiFi Requirements

Primary Requirement: Mandatory stable WiFi availability at each site

Specifications:

- Minimum Speed: 2 Mbps consistent bandwidth

- Connection Type: Broadband (preferred) or 4G/LTE

- Router: Industrial-grade WiFi router with outdoor coverage capability

- Backup Internet: JioFi or mobile hotspot mandatory for redundancy

- SIM Card: Dedicated data SIM with minimum 25GB monthly data allocation

## Mobile Devices

Requirement: Android smartphones for loading supervisors

Minimum Specifications:

- Operating System: Android 8.0 or higher

- RAM: 3GB minimum

- Storage: 32GB minimum

- Camera: Minimum 8MP rear camera with flash

- Display: Minimum 5.5-inch screen

- Battery: Minimum 4000mAh capacity

- Network: 4G capable

## Head Office Support Infrastructure

HO should be capable of:

- Accessing all site challan data through centralized dashboard

- Printing challans on pre-printed stationery using dot matrix printers

- Email and digital re-sharing of challans to sites during downtime

- Hosting backup printers for emergency site support

- Providing technical support and troubleshooting remotely

# Productivity Gains & Return on Investment

## Quantitative Savings

| Task | Time Saved Per Challan | Monthly Volume | Total Monthly Savings |
| --- | --- | --- | --- |
| Handwritten Challan Creation | 5-7 minutes | 45,000+ challans | ~3,500 hours |
| HO DPR Data Entry | 1-2 minutes | 45,000+ challans | ~900 hours |
| Error Correction & Verification | Variable | Reduced to near zero | ~500 hours |

Total Monthly Time Savings: Approximately 4,900 hours per month

Annual Time Savings: Approximately 58,800 hours per year

Cost Savings Estimate: At an average loaded cost of ₹300 per hour, this translates to ₹1.76 crores annually in direct labor cost savings.

## Qualitative Benefits

- Fraud Elimination: Complete elimination of fake or unauthorized challans through system-controlled numbering and authentication.

- Data Accuracy: Reduction of data errors from estimated 10-15% to less than 2% through automated validations.

- Audit Readiness: Complete digital audit trail of all transactions with timestamp and user accountability.

- Compliance Improvement: Better adherence to NTPC requirements and regulatory standards.

- Real-time Visibility: Management access to live operational data without waiting for manual reports.

- Scalability: Easy addition of new sites and projects without proportional increase in administrative overhead.

- Decision Support: Data-driven insights for operational optimization and strategic planning.

- Professional Image: Improved perception among customers and vendors through modern, systematic processes.

## Investment Summary

| Component | Quantity/Description | Estimated Cost |
| --- | --- | --- |
| Dot Matrix Printers | 20 units @ ₹25,000 avg | ₹5,00,000 |
| Site Laptops/Systems | 20 units @ ₹40,000 | ₹8,00,000 |
| Mobile Devices | 25 units @ ₹12,000 | ₹3,00,000 |
| Internet & Networking | Setup for 20 sites | ₹2,00,000 |
| Software Development | ERPNext customization & app development | To be quoted |

Total Hardware Investment: Approximately ₹18,00,000 (excluding software development)

Estimated Payback Period: Less than 12 months based on quantified time savings alone, not accounting for qualitative benefits.

# Risks & Mitigation Plan

## Identified Risks

- Internet Connectivity Failure: Risk of internet outage preventing challan creation or synchronization.

- Printer Malfunction: Dot matrix printer breakdown disrupting challan printing operations.

- System/Laptop Failure: Hardware failure at site preventing access to web dashboard.

- User Adoption Resistance: Site personnel resistance to changing from familiar manual process.

- Template Mismatch: Misalignment between digital template and pre-printed stationery.

- Multi-Project Site Complexity: Sites handling multiple projects may face configuration challenges.

- Data Security Breach: Risk of unauthorized access to challan data or system.

- Power Outage Impact: Extended power cuts affecting system availability at sites.

## Mitigation Strategies

- Internet Backup: Mandatory backup internet (JioFi/mobile hotspot) at all sites. Offline mode in mobile app allows continued operation.

- Printer Redundancy: Spare printers at high-volume sites. Service contract with printer vendor for quick replacement. HO printing support during downtime.

- Hardware Backup: UPS/Inverter with minimum 2-hour backup at all sites. Rapid hardware replacement process with spare systems.

- Change Management: Comprehensive training program with hands-on sessions. Multilingual user interface and documentation. Gradual rollout with pilot sites.

- Template Validation: Rigorous testing and alignment verification before production rollout. Template versioning and approval workflow.

- Configuration Management: Clear project-wise configurations. User-friendly project selection interface. Comprehensive admin training.

- Security Measures: Role-based access controls. Regular security audits. Data encryption. User authentication and session management.

- Downtime Procedures: Documented fallback to manual process during extended outages. Mandatory system re-entry when restored. Backup challan books available at sites.

# Project Dependencies

## Critical Dependencies

- Printer Procurement: Timely procurement and deployment of 20+ dot matrix printers to all sites before go-live.

- Site Hardware Availability: Procurement and setup of dedicated laptops/systems at each site location.

- Internet Connectivity: Reliable internet connection establishment at all 20+ sites with adequate bandwidth.

- Pre-printed Stationery: Continued availability of pre-printed 1+4 carbon copy challan stationery matching digital templates.

- ERPNext Development Capacity: Development team bandwidth and timeline for ERPNext customization.

- Mobile Device Availability: Procurement of Android smartphones for loading supervisors across all sites.

- User Training Completion: Successful completion of comprehensive training for all site personnel before rollout.

- NTPC Coordination: Continued acceptance of system-generated challans by NTPC gate officials.

- Network Configuration: IT team support for network setup, firewall configurations, and security policies.

## Future Phase Dependencies (Out of Scope)

- GPS hardware vendor selection and procurement

- GPS system API documentation and integration specifications

- Vehicle-wise GPS device installation and commissioning

# Conclusion

The automation of site challan preparation and trip management represents a strategic initiative that will fundamentally transform Refex Group's NTPC ash transportation operations. By replacing the current manual, paper-based process with a modern, integrated digital solution, the organization will achieve significant operational improvements across multiple dimensions.

## Key Takeaways:

- Operational Efficiency: Elimination of approximately 4,900 hours per month of manual effort, allowing site personnel to focus on value-adding activities rather than administrative tasks.

- Cost Savings: Estimated annual savings of ₹1.76 crores in direct labor costs, with additional savings from error reduction and improved efficiency.

- Risk Mitigation: Complete elimination of fake challans and significant reduction in data errors, protecting revenue and ensuring compliance.

- Scalability: Platform designed to support growth from current 20+ sites to 50+ sites without proportional increase in overhead.

- Future Ready: Architecture supports future integration with GPS tracking and advanced analytics, creating foundation for continuous improvement.

- Quick ROI: With estimated payback period of less than 12 months and investment of approximately ₹18 lakhs in hardware, the financial case is compelling.

The proposed solution addresses all critical pain points identified in the current process while maintaining compliance with existing NTPC requirements. The phased implementation approach minimizes risk while ensuring thorough testing and user adoption.

Integration with the existing ERPNext platform ensures seamless data flow and eliminates duplicate data entry, while the mobile-first design acknowledges the ground realities of site operations where supervisors need maximum flexibility and mobility.

End of the Document